## Term of Reference

Service Package: Digital Transformation for 02 cocoa SMEs

Project: CIRCULAR ECONOMY COCOA: “FROM BEAN TO BAR”

Budget line: 6.2.3.3 | Date: 16.12.2025

Helvetas is an independent development organization based in Switzerland, with affiliated organizations in Germany and the United States. Since 1994, Helvetas has been active in Vietnam, working across various sectors, including Agriculture, Biodiversity Conservation, Forestry, Eco-tourism, and Rural Economic Development.

# BACKGROUND/CONTEXT

Under the SWITCH-Asia program of the European Union, Helvetas is implementing the project “Circular Economy Cocoa: From Bean to Bar.” The project aims to develop circular economy solutions in cocoa and other agri-food sectors, leading to equitable economic growth decoupled from harmful environmental impacts. The project is being implemented over four years (2022-2026) in key cacao-growing provinces in the Central Highlands and Mekong Delta regions of Vietnam.

Digital technologies have the potential to transform Vietnamese agriculture by enabling farmers and enterprises to work more precisely, efficiently, and sustainably. For the cocoa sector, enhancing traceability along the supply chain is critical to increasing its sustainability and accountability. Digitalization of farm management and supply chain traceability can drive the development of efficient, environmentally sound, and globally competitive cocoa value chains.

In partnership with key cocoa producers in Vietnam, Helvetas Vietnam is seeking experienced consultants with strong background on Information Technology and Environmental Science to provide short-term service for the sub-project “Digital transformation for cocoa SMEs ”. The consultants will work collaboratively with Helvetas, the Community Development Center (CDC), and 02 partnered cocoa SMEs of the Project.

# OBJECTIVES

The primary objectives of this assignment are:

- Develop a comprehensive digital transformation plan tailored for the 2 partnered cocoa SMEs.

- Support the companies in implementing the digital transformation plan, including (but not limited to) household data management, supply chain traceability, environmental impact measurement, and public communication.

- Ensure compliance with international standards and support the adoption of sustainable practices in the cocoa value chain.

- Build capacity for partnered SMEs and other stakeholders, to effectively use digital tools and systems.

The output of this consultancy will be used as a guideline and useful resource for other enterprises in agricultural sector in Vietnam in the process of planning and implementing their digital transformation.

# SCOPE OF WORK

This is a part-time, short-term consultancy contract with a maximum of 160 working days over an indicative period of five (5) months. The assignment is structured into 04 interrelated workstreams, with responsibilities shared among the consultants as appropriate:

- Development of an overall Digital Transformation Plan

- Conduct a comprehensive needs assessment involving SMEs, farmers, cooperatives, and other relevant stakeholders.

- Develop an overarching digital transformation strategy that integrates all system modules and aligns with the project’s objectives and implementation context.

- Define system architecture, required technologies, human and financial resources, implementation timeline, and governance arrangements.

- Identify potential risks (technical, operational, data protection, and adoption-related) and propose mitigation measures.

- Module 1: Farm and Household data management

- Design and develop a digital system for the collection, storage, management, and analysis of farm- and household-level data.

- Develop GIS-based mapping of cocoa farms and production areas, ensuring alignment with the EU Deforestation Regulation (EUDR) and relevant national regulations.

- Enable the generation of on-demand dashboards and analytical reports with filtering options by geography, farm, household, and time period.

- Ensure the system is user-friendly, scalable, interoperable, and adaptable to the needs of different stakeholder groups.

- Module 2: Supply chain management and Product traceability

- Design and implement a digital traceability system capturing data across the entire cocoa value chain, from farm to finished product.

- Enable real-time or near-real-time recording of production, aggregation, storage, transportation, and transaction data.

- Strengthen supply chain transparency, data integrity, and accountability in line with international market requirements and sustainability standards.

- Ensure inter-operability with existing enterprise systems and potential third-party certification or compliance platforms.

- Module 3: Carbon-footprint measurement, Certification compliance, and Communication

- Develop a data management system and supporting tools to measure, monitor, and report carbon footprints across the cocoa supply chain.

- Design digital tools to support certification processes and compliance with relevant sustainability, environmental, and social standards.

- Develop a digital platform for public communication, knowledge sharing, and e-learning tailored to stakeholders in the cocoa sector.

- Integrate communication and learning tools with the broader digital ecosystem to promote adoption, transparency, and continuous improvement.

Joint Responsibilities

- Collaborate closely with Helvetas, CDC, and cocoa enterprises to ensure coherence across all workstreams.

- Facilitate stakeholder workshops to gather input and validate strategies.

- Provide training and support to build stakeholder capacity in digital tools and systems.

- Monitor progress and adapt strategies as needed to achieve desired outcomes.

# REQUIRED QUALIFICATIONS

The team of consultants should include at least 02 following fields of expertise:

IT/Computer Science Expert(s):

A specialist in computer science with significant professional experience in developing and implementing digital solutions for farm management and traceability in the agri-food sector.

- Master’s degree or higher in Computer Science, Information Technology, Data Science, Software Engineering or a related field, and at least 10 years of experience in the software development industry.

- Proven track record in developing and implementing digital solutions for farm/household management and traceability in the agri-food sectors, preferably in the cocoa industry or similar.

- Expertise in assessing supply chain dynamics, technological integration, and socio-economic factors within developing economies.

- Knowledge of cacao production and processing technologies, sustainable development, and the agri-food sector in Vietnam is an advantage.

- Strong analytical and problem-solving abilities to address complex technical challenges and provide effective solutions.

- Understanding of business processes and how technology aligns with business goals.

- Experience working in Vietnam or similar Southeast Asian contexts.

- Excellent communication skills and professional working proficiency in English.

Environmental Science Expert(s):

- Master’s degree or higher in Environmental Science, Climate Change, Natural Resource Management, or a related field, and minimum 7 years of professional experience in environmental sustainability or climate-related projects, preferably in agriculture.

- Experience with carbon footprint measurement, GHG accounting, or sustainability assessments, ability to define environmental indicators, data requirements, and monitoring frameworks compatible with digital systems.

- Experience translating environmental and climate data into practical tools and decision-support systems.

- Knowledge of sustainability standards, certification schemes, and regulatory frameworks (e.g. EUDR, ESG) is an advance.

- Experience working with farmers, cooperatives, SMEs, and public or donor-funded projects is an advantage.

- Excellent communication skills and professional working proficiency in English.

# PAYMENT TERMS

- Consultants will be paid upopn actual number of working days conducted.

- Timesheets must be submitted and approved by Helvetas before payment.

- Travel and logistic costs will be reimbursed according to Helvetas' policies.

- Other terms and conditions under this consultancy package are subject to EU-based cost norms.

# DURATION

The service is expected for 05 months, starting from January 2026 and ending by May 30, 2026.

# APPLICATION AND DEADLINE

Interested consultants are invited to submit Technical & Financial Proposal indicating

- A historical record of previous similar projects involved.

- Proposed approach, work plan, and implementation methodology for each workstream/module.

- Detailed activity plan with timelines and milestones aligned.

- Description of the proposed experts, their roles, level of effort, and coordination arrangements.

- Professional fees per expert (daily rates and number of working days).

- CV(s) highlighting relevant experience and expertise of each team member.

- References from previous similar projects (if any).

Deadline for Submission:

All applications must be submitted by December 25, 2025 to the email addresses tuan.nguyen@helvetas.org and helvetas.vietnam@helvetas.org with the subject “Digital Transformation”.